## Slide 1: Integrating Mail and Directory Systems at Suffolk County Council
Philip Barbrook
Project Manager (Office Automation)
philip.barbrook@isis.suffolkcc.gov.uk http://www.suffolkcc.gov.uk/ 01473-584435

## Slide 2: Our Main Goals
To connect all the disparate email systems within the council
To provide automated directory synchronization between them
All this, at minimal ongoing cost and allowing for future expansion

## Slide 3: Early Days - 1992
Large OfficePower Network - 35 servers - 1800 users
Separate Uniplex Network - 250+ servers - 1500 users
Both connected in 1989 by simple X400/SMTP gateway, crude but effective manual directory synchronization
However it only handled plain text messages

## Slide 4: Early Days - 1992

## Slide 5: Wow! That would be good….
ICL’s Community Network in 1995
Links to other councils and ICL via X400
  Especially districts and boroughs in the county
But…
Limited scope, no Internet at the time
Not enough control over it
We didn’t think it value for money

## Slide 6: The Next Stage: Politics
We proposed a strategic solution
All departments had to take ownership of it to make it work
Looked at the market
5 suppliers suggested technical solutions
Who was paying for it?
One supplier chosen
And that was 1996

## Slide 7: Technology ??
The big lie -
  One product will do it all !
Combination of technologies
Customized for our specific needs
Flexible enough to change and grow

## Slide 8: Time scale & Resources
After 18 months “deciding” which solution, we were given 8 weeks to implement an operation system
  Team of two
  Two weeks worth of consultancy
  Budget of £35,000

## Slide 9: To be connected….
OfficePower (x400) - 1200 users
Uniplex (SMTP) - 1500 users
MS-Exchange (SMTP/x400) - 700 users
Novell MHS (SMTP) - 150 users
Enable regulated Internet Mail Access

## Slide 10: What was required….
An SMTP backbone
X400/SMTP gateway
Central Mail User Database
Automated Directory Synchronization
Attachment Handling Procedures
In Flight Virus Checking
Security and resilience

## Slide 11: The Plan

## Slide 12: SMTP Backbone
Our network was TCP/IP
All systems could be connected to it
Internet Mail requirement
More in house skills than x400
‘Sendmail’ is free

## Slide 13: X400/SMTP Gateway
A lot of good products available
Considered 4 products
Tested two - Isocor and Net-Tel
Chose Net-Tel Route400
Note: Exchange is not a good gateway

## Slide 14: Central Mail User Database
Held in OfficePower UDAP
Agreed directory standard format
Every recipient within the council will have a SMTP mail address
  The standard mail address format is: first.last@dept.suffolkcc.gov.uk
For this system to work, each person can only have one point of delivery for all their mail

## Slide 15: Automated Synchronization
Nightly Cron / AT jobs
Perl Scripts on Unix and NT
Updates Exchange, OfficePower and Internet mail gateway

## Slide 16: Mail Attachment Handling
A big thing………
In flight conversion of OP to ascii
Council wide standard of wfw 6
User education
Still a big thing……...

## Slide 17: Virus Checking
Problem of Internet mail
Problem of internal mail
Installation of PC Virus checkers
All Internet mail in/out checked
Quza MimeSweeper product
Other uses, disclaimers, etc.

## Slide 18: Security and Resilience
Internet mail via “firewall”
Keep Software up to date
Monitor logs and unusual events
Siting of servers in different locations
Multiple routes for mail traffic
Data backup procedures
Spare Server Hardware

## Slide 19: How the systems are linked

## Slide 20: What a gateway does
translates’ addresses from:
/c=gb/a= /p=scc/o=scc /s=Apple/i=AB/g=Andy/ou1=sparc1
to:
Andy.A.B.Apple@sparc1.op.suffolkcc.gov.uk

## Slide 21: What the user database does
rewrites’ addresses from:
Andy.A.B.Apple@sparc1.op.suffolkcc.gov.uk
to:
Andy.Apple@cis.suffolkcc.gov.uk

## Slide 22: Mail Routing

## Slide 23: Success!
Installed on time - 1st March 1997
2700 mail addresses in directory
1500+ messages handled a day
In 10 months 581 users have sent 18000 Internet mail messages

## Slide 24: Back To The Future - Phase 2
Move Db from UDAP to flat file
New Administration system
Anti ‘spam’ measures
Auto reporting & Billing features
X500 directory
Possible integration with Schools Internet Initiative in Suffolk